# TCO Automation - Detailed Project Plan

Project: Vendor Proposal Extraction & Multi-Vendor TCO Comparison

Client: Arriba Advisors (Karishma)

Timeline: 2 days (20 developer hours)

Date: January 2026

# PAGE 1: PROBLEM STATEMENT

## Business Context

Arriba Advisors is a financial advisory firm that helps banking clients (e.g., Echelon Bank, Liberty Capital Bank) select core banking vendors. Multiple vendors (FIS, Jack Henry, CSI, etc.) submit proposals with complex pricing structures. Arriba needs to:

Extract pricing data from vendor proposals (PDF/Word/Excel)

Standardize the data into consistent formats for comparison

Calculate Total Cost of Ownership (TCO) with growth and CPI assumptions

Compare vendors side-by-side in an apples-to-apples format

Present TCO analysis to banking clients for decision-making

## Current Pain Points

### Manual Data Entry Burden

Arriba employees manually copy/paste line items from proposals into Excel

Each proposal takes 4-6 hours of manual data entry

High error rate due to repetitive work

Different vendor formats require custom handling each time

### Inconsistent Vendor Formats

FIS: Word documents with tables

Jack Henry: Excel spreadsheets with multiple scenarios

CSI: PDF proposals with varied structures

Each vendor uses different terminology, categories, and pricing models

### Complex TCO Calculations

Must apply growth rates (typically 20%) and CPI (3-6%)

Calculate monthly and annual costs for 5-10 year contracts

Track one-time vs. recurring fees

Categorize costs (Required, Optional, Bundled)

Manual Excel formulas are error-prone and time-consuming

### Multi-Vendor Comparison Difficulty

No standardized format for comparing vendors

Hard to ensure apples-to-apples comparison

Clients need clear traceability for every cost item

Current process produces separate files per vendor, not side-by-side comparison

## Client's Stated Requirements

From Karishma's Email:

"What I'm envisioning is an Excel or PDF we can upload in a consistent format, plus some automation (macros/formulas with a click) to capture monthly and annual totals, with growth and CPI built in (with tweakable assumptions on our end). It doesn't need to be 100% accurate—goal is to limit manual customization to ~10–15% and avoid repetitive copy/paste."

## Problem Statement (Concise)

Arriba Advisors needs an automated system that:

Extracts vendor proposal data into a consistent Excel format (regardless of vendor)

Accepts uploads of these standardized vendor extracts into a calculation workbook

Applies one-click automation with adjustable formulas (growth rate, CPI, contract term)

Generates a multi-vendor TCO comparison ready to drop into Arriba's financial models

Reduces manual data entry from 100% to 10-15% (85-90% automation)

Key Constraint: Accuracy is secondary to automation. The goal is to eliminate repetitive work, with manual review/adjustment accounting for the remaining 10-15%.

# PAGE 2: SOLUTION OUTCOMES & SUCCESS CRITERIA

## Desired Solution Architecture

┌─────────────────────────────────────────────────────────────────┐
│                    VENDOR PROPOSALS (Input)                     │
│  - FIS (Word)  - Jack Henry (Excel)  - CSI (PDF)  - Others     │
└──────────────────────────┬──────────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────────┐
│              EXTRACTION LAYER (Already Built ✅)                │
│     AI-powered extraction to JSON with categorization           │
└──────────────────────────┬──────────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────────┐
│        VENDOR EXTRACT EXCEL (Consistent Format) ⚠️ NEW          │
│  - Standardized schema (all vendors)                            │
│  - Categories: Required, Optional, Bundled, One-Time            │
│  - One file per vendor per proposal                             │
└──────────────────────────┬──────────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────────┐
│      TCO CALCULATOR WORKBOOK (Excel + Macros) ⚠️ NEW            │
│  - Upload/paste multiple vendor extracts                        │
│  - Adjustable parameters (Growth %, CPI %, Term)                │
│  - One-click "Calculate TCO" macro button                       │
│  - Pre-built formulas for monthly/annual totals                 │
└──────────────────────────┬──────────────────────────────────────┘
                           │
                           ▼
┌─────────────────────────────────────────────────────────────────┐
│      TCO OUTPUT (Multi-Vendor Comparison) ⚠️ MODIFIED           │
│  - Side-by-side vendor comparison                               │
│  - Monthly and annual totals (Years 1-7)                        │
│  - Category breakdowns                                          │
│  - Ready to drop into Arriba's financial model                  │
└─────────────────────────────────────────────────────────────────┘

## Solution Components

### Component 1: Vendor Extract Excel Template

Purpose: Consistent intermediate format for all vendor data

Structure:

Sheet 1: Line Items

Solution Name, Category, Fee Type, Per Unit Rate, Volume, Unit, Notes

Rows organized by category (Required, Optional, Bundled, One-Time)

Sheet 2: Metadata

Vendor Name, Client Name, Proposal Date, Contract Term

Output: One Excel file per vendor (e.g., FIS_Echelon_Extract_2026.xlsx)

### Component 2: JSON-to-Vendor-Extract Converter

Purpose: Transform existing JSON extraction output to Vendor Extract format

Technical Approach:

Modify existing json_to_excel_mapper.py

Simplify output (remove complex formulas, focus on raw data)

Ensure consistent categorization across vendors

Add data validation rules

### Component 3: TCO Calculator Workbook (Excel + VBA)

Purpose: Accept vendor extracts, apply calculations, generate comparison

Sheet Structure:

Import Zone: Paste vendor extract data here

Parameters: Growth Rate %, CPI %, Contract Term (user-adjustable)

Vendor 1 Calculations: Formulas applied to Vendor 1 data

Vendor 2 Calculations: Formulas applied to Vendor 2 data

Vendor 3+ Calculations: Additional vendor sheets as needed

TCO Output: Final multi-vendor comparison

VBA Macro: "Calculate_TCO"

Read imported vendor data

Detect number of vendors

Create calculation sheets dynamically

Apply formulas for Years 1-7

Populate TCO Output sheet

### Component 4: TCO Output Sheet

Purpose: Final deliverable for Arriba's financial model

Layout:

Rows: Line items grouped by category

Summary section: Total costs by year, monthly averages

Charts: Visual comparison (optional)

## Success Criteria

| Criterion | Target | Measurement Method |
| --- | --- | --- |
| **Automation Rate** | 85-90% automated | Time study: manual vs. automated workflow |
| **Data Consistency** | 100% schema compliance | All vendor extracts follow same structure |
| **Extraction Accuracy** | 95%+ (already achieved) | Existing QA validation process |
| **Formula Correctness** | 100% calculation accuracy | Manual validation of sample calculations |
| **Multi-Vendor Support** | 3+ vendors in single output | Test with FIS, CSI, Jack Henry |
| **User Experience** | ≤5 clicks to complete | User flow testing |
| **Customization Flexibility** | Growth/CPI adjustable per vendor | UI testing |
| **Manual Review Time** | 10-15% of total effort | Karishma's stated goal |
| **Output Compatibility** | Drops directly into financial model | Arriba team validation |
| **Documentation Quality** | User can operate without training | Independent user test |

## Key Performance Indicators (KPIs)

Before Automation:

Time per proposal: 4-6 hours manual data entry

Error rate: ~15-20% (estimates, formulas)

Multi-vendor comparison time: Additional 2-3 hours

After Automation:

Time per proposal: 30-45 minutes (upload, review, adjust)

Error rate: <5% (AI extraction + formula automation)

Multi-vendor comparison time: Included (one-click)

ROI: ~85-90% time savings per proposal

# PAGE 3: KEY IMPLEMENTATION STEPS

## Phase 1: Design & Schema Definition (Day 1 Morning - 1 hour)

### Joint Activity (Both Developers)

Objective: Define the data contract between Vendor Extract and Calculator Workbook

Deliverable: Schema document with field definitions

Key Decisions:

Column structure for Vendor Extract Line Items sheet

Metadata fields required (vendor, client, proposal date, contract term)

Category taxonomy (Required, Optional, Bundled, One-Time)

Fee type definitions (Monthly F, Monthly V, Annual, One-Time)

Naming conventions for files and sheets

Output: SCHEMA_DEFINITION.md (agreed by both developers)

## Phase 2: Vendor Extract Pipeline (Day 1-2 - Developer 1)

### Step 1: Create Vendor Extract Template (2 hours)

Design Vendor_Extract_Template.xlsx

Set up data validation rules

Add conditional formatting for data quality

Create instructions sheet

### Step 2: Modify JSON-to-Excel Converter (2 hours)

Clone json_to_excel_mapper.py → json_to_vendor_extract.py

Simplify output structure (remove formulas)

Map JSON fields to Vendor Extract schema

Add metadata population logic

Handle edge cases (missing data, multi-fee items)

### Step 3: Generate Sample Vendor Extracts (2 hours)

Run converter on existing JSON files:

FIS (Echelon Bank proposal)

CSI (Liberty Capital Bank proposal)

Jack Henry (if available)

Validate schema compliance

Visual QA review

Fix any mapping issues

### Step 4: Documentation (1.5 hours)

Create Vendor_Extract_Guide.md:

Schema reference

Field definitions

Category taxonomy

Usage instructions for Arriba team

Add code comments

Update README

### Step 5: Integration Testing (1.5 hours)

Import sample vendor extracts into Dev 2's calculator

Verify data integrity

Test edge cases

Fix any compatibility issues

## Phase 3: Excel Calculator Workbook (Day 1-2 - Developer 2)

### Step 1: Create Workbook Structure (1.5 hours)

Create TCO_Calculator_Master.xlsm (macro-enabled)

Set up sheet structure (Import Zone, Parameters, Vendor Calcs, TCO Output)

Design user interface (buttons, instructions)

Add sheet protection for formula areas

### Step 2: Build Parameters Sheet (1 hour)

Create input cells:

Growth Rate % (default: 20%)

CPI % (default: 3-6%, customizable per vendor)

Contract Term (5/7/10 years dropdown)

Add data validation

Named ranges for formulas

Help text/tooltips

### Step 3: Build Formula Layer (2.5 hours)

Import Zone:

Structured table for paste operations

Data validation on paste

Vendor Calculation Sheets:

Monthly cost formulas: =IF(FeeType="Monthly F", Rate, IF(FeeType="Monthly V", Rate*Qty, ...))

Annual cost formulas: =Monthly * 12 or =AnnualRate

Year-over-year growth: =PrevYear * (1 + GrowthRate) * (1 + CPI)

Category subtotals: =SUMIF(Category, "Required", AnnualCost)

TCO Output Sheet:

Side-by-side vendor references

Variance calculations

Summary totals

### Step 4: Create VBA Macro (2 hours)

**Macro: Calculate_TCO

Read Import Zone data

Detect number of vendors (from metadata)

Create vendor calculation sheets dynamically

Copy data to appropriate sheets

Trigger formula calculation

Populate TCO Output sheet

Format results (currency, colors, borders)

Add error handling

Progress indicator

User confirmation prompts

### Step 5: Build TCO Output Sheet (1 hour)

Design multi-vendor comparison layout

Add summary section (totals by year)

Create charts (optional):

Cost breakdown by category

Vendor comparison bar chart

Year-over-year trend

Apply professional formatting

### Step 6: Testing & User Guide (1.5 hours)

Test with Dev 1's sample vendor extracts

Validate calculations manually

Test edge cases (1 vendor, 5 vendors, missing data)

Create user guide:

Step-by-step instructions with screenshots

Troubleshooting section

FAQs

Embed instructions in workbook (Sheet 0: "How to Use")

## Phase 4: Integration & Testing (Day 2 Afternoon - Both Developers)

### Integration Testing (1.5 hours)

End-to-End Workflow Test:

Proposal PDF → JSON → Vendor Extract → Calculator → TCO Output

Multi-Vendor Test:

Upload 3 vendor extracts simultaneously

Run Calculate_TCO macro

Verify output correctness

Parameter Testing:

Test different growth rates (10%, 20%, 30%)

Test different CPI rates (2%, 5%, 8%)

Test different contract terms (5/7/10 years)

Edge Case Testing:

Single vendor

Missing data fields

Zero-cost items

Negative costs (credits)

Manual Validation:

Spot-check 10 line items

Verify formulas match expected results

Compare against manual Excel calculation

### Final Review (30 minutes)

Code review (cross-review each other's work)

Documentation review

Prepare demo for stakeholders

Create issues list for future enhancements

# PAGE 4: DEVELOPER-WISE WORK SPLIT

## Developer 1: Data Pipeline & Vendor Extract

### Responsibilities

Vendor Extract Excel template design

JSON-to-Vendor-Extract conversion script

Sample vendor extract generation

Data quality validation

Documentation for Arriba team

### Detailed Task Breakdown

#### Day 1 (5 hours)

| Time | Task | Details | Hours |
| --- | --- | --- | --- |
| 9:00-10:00 | Joint schema meeting | Define data contract with Dev 2 | 1h |
| 10:00-12:00 | Create Vendor Extract template | Excel file with Line Items + Metadata sheets | 2h |
| 12:00-1:00 | Lunch break | - | - |
| 1:00-3:00 | Start JSON converter script | Clone and modify json_to_excel_mapper.py | 2h |

End of Day 1 Deliverables:

Vendor_Extract_Template.xlsx (draft)

json_to_vendor_extract.py (50% complete)

Commit to feature/vendor-extract-pipeline branch

#### Day 2 (5 hours)

| Time | Task | Details | Hours |
| --- | --- | --- | --- |
| 9:00-11:00 | Complete JSON converter | Finish script, test with sample JSON | 2h |
| 11:00-12:00 | Generate sample extracts | Run for FIS, CSI, Jack Henry | 1h |
| 12:00-1:00 | Lunch break | - | - |
| 1:00-2:00 | Documentation | Create Vendor_Extract_Guide.md | 1h |
| 2:00-3:30 | Integration testing | Test with Dev 2's calculator | 1.5h |

End of Day 2 Deliverables:

Vendor_Extract_Template.xlsx (final)

json_to_vendor_extract.py (complete)

3 sample vendor extract files

Vendor_Extract_Guide.md

Merged to main branch

### Technical Stack

Languages: Python 3.11+

Libraries: openpyxl, json, pathlib

Files Modified:

New: scripts/json_to_vendor_extract.py

New: Templates/Vendor_Extract_Template.xlsx

New: docs/Vendor_Extract_Guide.md

### Testing Checklist

[ ] Vendor Extract template has correct schema

[ ] JSON converter handles all 3 vendor types (FIS, CSI, Jack Henry)

[ ] Category mapping is consistent

[ ] Metadata populates correctly

[ ] Sample extracts validate without errors

[ ] Data imports cleanly into Dev 2's calculator

## Developer 2: Excel Calculator Workbook

### Responsibilities

TCO Calculator Workbook design

VBA macro development

Formula implementation

TCO Output sheet layout

User guide creation

### Detailed Task Breakdown

#### Day 1 (5 hours)

| Time | Task | Details | Hours |
| --- | --- | --- | --- |
| 9:00-10:00 | Joint schema meeting | Define data contract with Dev 1 | 1h |
| 10:00-11:30 | Create workbook structure | Set up sheets, basic layout | 1.5h |
| 11:30-12:30 | Build Parameters sheet | Input cells with validation | 1h |
| 12:30-1:30 | Lunch break | - | - |
| 1:30-4:00 | Build formula layer | Monthly/annual cost formulas | 2.5h |

End of Day 1 Deliverables:

TCO_Calculator_Master.xlsm (skeleton)

Parameters sheet (complete)

Formula layer (80% complete)

Commit to feature/excel-calculator branch

#### Day 2 (5 hours)

| Time | Task | Details | Hours |
| --- | --- | --- | --- |
| 9:00-11:00 | Create VBA macro | Calculate_TCO macro code | 2h |
| 11:00-12:00 | Build TCO Output sheet | Multi-vendor comparison layout | 1h |
| 12:00-1:00 | Lunch break | - | - |
| 1:00-2:00 | User guide & testing | Documentation + validation | 1h |
| 2:00-3:30 | Integration testing | Test with Dev 1's vendor extracts | 1.5h |

End of Day 2 Deliverables:

TCO_Calculator_Master.xlsm (complete with macros)

VBA code documented

User guide (PDF + embedded in workbook)

Test validation report

Merged to main branch

### Technical Stack

Software: Microsoft Excel (macro-enabled)

Languages: VBA (Visual Basic for Applications), Excel formulas

Files Created:

New: Templates/TCO_Calculator_Master.xlsm

New: docs/TCO_Calculator_User_Guide.pdf

### VBA Macro Pseudocode

Sub Calculate_TCO()
    ' 1. Read Import Zone
    Set importData = Worksheets("Import Zone").Range("A:G")

    ' 2. Detect number of vendors
    vendorCount = DetectVendorCount(importData)

    ' 3. Create vendor calculation sheets
    For i = 1 To vendorCount
        CreateVendorSheet("Vendor " & i)
        PopulateVendorData(i, importData)
    Next i

    ' 4. Apply formulas
    For i = 1 To vendorCount
        ApplyCalculationFormulas("Vendor " & i)
    Next i

    ' 5. Populate TCO Output
    PopulateTCOOutput(vendorCount)

    ' 6. Format results
    FormatTCOOutput()

    MsgBox "TCO calculation complete! See 'TCO Output' sheet."
End Sub

### Testing Checklist

[ ] Import Zone accepts pasted data correctly

[ ] Parameters sheet validation works

[ ] Formulas calculate correctly for all fee types

[ ] VBA macro runs without errors

[ ] TCO Output populates with correct data

[ ] Multi-vendor comparison (3 vendors) works

[ ] Edge cases handled (missing data, 1 vendor, 5 vendors)

[ ] User guide is clear and complete

## Coordination Points Between Developers

### Daily Standups (15 minutes each)

Day 1 - 9:00 AM: Schema definition meeting (1 hour)

Day 1 - 3:00 PM: Mid-point sync (30 min)

Dev 1 shares draft vendor extract template

Dev 2 provides feedback on schema

Day 2 - 11:00 AM: Quick sync (15 min)

Dev 1 shares sample vendor extract files

Dev 2 imports for initial testing

Day 2 - 2:00 PM: Integration testing (1.5 hours)

Joint end-to-end workflow testing

Bug fixes and final adjustments

### Shared Deliverables

Both developers contribute to:

SCHEMA_DEFINITION.md (Day 1 AM)

Integration test report (Day 2 PM)

README.md updates (Day 2 PM)

### Communication Protocol

Use Git commit messages for async updates

Slack/Teams for quick questions

Screen share for complex issues

Tag commits with [Dev1] or [Dev2] prefix

# PAGE 5: GITHUB WORKFLOW FOR CLEAN INTEGRATION

## Branch Strategy

main (production-ready code)
  ├── feature/vendor-extract-pipeline (Developer 1)
  └── feature/excel-calculator (Developer 2)

### Branch Naming Convention

feature/vendor-extract-pipeline - Dev 1's work

feature/excel-calculator - Dev 2's work

No other branches needed for 2-day sprint

## Git Workflow - Step by Step

### Day 1 - Morning (Both Developers)

# Both developers start from latest main
git checkout main
git pull origin main

# Developer 1 creates feature branch
git checkout -b feature/vendor-extract-pipeline

# Developer 2 creates feature branch
git checkout -b feature/excel-calculator

### Day 1 - Afternoon (Both Developers)

Developer 1:

# Add Vendor Extract template and initial converter script
git add Templates/Vendor_Extract_Template.xlsx
git add scripts/json_to_vendor_extract.py
git commit -m "[Dev1] Add Vendor Extract template and converter script (WIP)"
git push origin feature/vendor-extract-pipeline

Developer 2:

# Add calculator workbook skeleton
git add Templates/TCO_Calculator_Master.xlsm
git add docs/calculator_design.md
git commit -m "[Dev2] Add TCO Calculator workbook structure and parameters sheet"
git push origin feature/excel-calculator

### Day 1 - End of Day

Both developers commit and push their work in progress.

### Day 2 - Morning

Developer 1:

# Continue work on converter script
git add scripts/json_to_vendor_extract.py
git add "Vendor Extracts/FIS_Echelon_Extract_2026.xlsx"
git add "Vendor Extracts/CSI_Liberty_Extract_2026.xlsx"
git commit -m "[Dev1] Complete vendor extract converter with sample outputs"
git push origin feature/vendor-extract-pipeline

Developer 2:

# Complete VBA macro and TCO Output sheet
git add Templates/TCO_Calculator_Master.xlsm
git commit -m "[Dev2] Add VBA macro and TCO Output sheet"
git push origin feature/excel-calculator

### Day 2 - Mid-Day (Developer 1 Merges First)

Developer 1 creates Pull Request:

# Push final changes
git add docs/Vendor_Extract_Guide.md
git commit -m "[Dev1] Add vendor extract documentation"
git push origin feature/vendor-extract-pipeline

# Create PR via GitHub UI or CLI
gh pr create --title "Vendor Extract Pipeline" \
             --body "Adds vendor extract template and JSON converter"

Code Review (5 minutes):

Developer 2 reviews PR

Check for conflicts with main

Approve if no issues

Merge to Main:

# Developer 1 merges PR
gh pr merge --merge

### Day 2 - Afternoon (Developer 2 Integration)

Developer 2 rebases on latest main:

# Pull latest main (includes Dev 1's work)
git checkout main
git pull origin main

# Rebase feature branch on main
git checkout feature/excel-calculator
git rebase main

# If conflicts, resolve them
# (Unlikely since developers worked on separate files)

# Push updated branch
git push origin feature/excel-calculator --force-with-lease

Integration Testing:

Use Dev 1's sample vendor extracts

Test calculator workbook

Fix any issues found

Final Commit:

git add Templates/TCO_Calculator_Master.xlsm
git add docs/TCO_Calculator_User_Guide.pdf
git commit -m "[Dev2] Final calculator workbook with tested integration"
git push origin feature/excel-calculator

Developer 2 creates Pull Request:

gh pr create --title "Excel Calculator Workbook" \
             --body "Adds TCO calculator with VBA macros and multi-vendor comparison"

Merge to Main:

gh pr merge --merge

### Day 2 - End (Final Testing on Main)

# Both developers checkout main
git checkout main
git pull origin main

# Run end-to-end test
# Verify all components work together

## Conflict Prevention Strategy

### File Ownership

Developer 1 owns:

scripts/json_to_vendor_extract.py

Templates/Vendor_Extract_Template.xlsx

Vendor Extracts/*.xlsx (sample files)

docs/Vendor_Extract_Guide.md

Developer 2 owns:

Templates/TCO_Calculator_Master.xlsm

docs/TCO_Calculator_User_Guide.pdf

Shared files (coordinate before committing):

README.md - Developer 2 updates at end

requirements.txt - Developer 1 adds dependencies first

SCHEMA_DEFINITION.md - Joint creation on Day 1

### Merge Conflict Resolution

If conflicts occur (unlikely):

Identify conflicting files

Communicate via Slack/Teams

Decide who resolves (usually file owner)

Use git mergetool or manual resolution

Test after resolution

Commit resolved files

## Commit Message Convention

[DevX] <Type>: <Short description>

<Optional longer description>

Examples:
[Dev1] feat: Add vendor extract Excel template
[Dev2] feat: Implement Calculate_TCO VBA macro
[Dev1] fix: Handle missing metadata in JSON converter
[Dev2] docs: Add user guide for calculator workbook
[Dev1] test: Add sample vendor extracts for FIS and CSI

Types:

feat: New feature

fix: Bug fix

docs: Documentation

test: Test files or testing

refactor: Code refactoring

chore: Maintenance tasks

## Pull Request Template

## Description
Brief description of changes

## Changes Made
- List of specific changes
- Files added/modified
- Features implemented

## Testing
- [ ] Unit testing complete
- [ ] Integration testing complete
- [ ] Manual validation performed

## Screenshots (if applicable)
Attach screenshots of Excel templates/output

## Related Issues
Closes #123 (if applicable)

## Checklist
- [ ] Code follows project style guidelines
- [ ] Documentation updated
- [ ] Tests pass
- [ ] Ready for merge

## Deployment/Release Process

Since this is an Excel-based solution with Python scripts:

After both PRs are merged to main:

Tag Release:

git tag -a v1.0.0 -m "Initial release: Vendor Extract Pipeline + TCO Calculator"
git push origin v1.0.0

Package Deliverables:

# Create release folder
mkdir TCO_Automation_v1.0.0

# Copy files
cp Templates/Vendor_Extract_Template.xlsx TCO_Automation_v1.0.0/
cp Templates/TCO_Calculator_Master.xlsm TCO_Automation_v1.0.0/
cp scripts/json_to_vendor_extract.py TCO_Automation_v1.0.0/
cp docs/*.md TCO_Automation_v1.0.0/
cp docs/*.pdf TCO_Automation_v1.0.0/

# Create ZIP
zip -r TCO_Automation_v1.0.0.zip TCO_Automation_v1.0.0/

Deliver to Client (Arriba):

Send ZIP file via email/cloud storage

Schedule training session (30 min walkthrough)

Provide support contact information

## Rollback Plan

If issues are found after merge:

# Revert specific commit
git revert <commit-hash>

# Or revert entire PR merge
git revert -m 1 <merge-commit-hash>

# Push revert
git push origin main

## Best Practices

Commit often - Small, logical commits are easier to review and revert

Write clear commit messages - Future you will thank present you

Test before committing - Don't commit broken code

Pull before push - Always get latest changes first

Communicate - Let your partner know about big changes

Review your own PR - Catch obvious issues before requesting review

Use .gitignore - Don't commit temporary files, logs, or OS files

## .gitignore Additions

# Excel temporary files
~$*.xlsx
~$*.xlsm

# Python cache
__pycache__/
*.pyc
*.pyo

# Logs
logs/*.log

# OS files
.DS_Store
Thumbs.db

# IDE files
.vscode/
.idea/
*.swp

END OF DETAILED PROJECT PLAN

## Quick Reference Summary

Total Time: 20 hours (2 days × 2 developers × 5 hours/day)

Key Milestones:

Day 1 AM: Schema defined

Day 1 PM: Templates created, initial code written

Day 2 AM: Code complete, sample files generated

Day 2 PM: Integration tested, merged to main

Final Deliverables:

Vendor Extract Template (Excel)

JSON-to-Vendor-Extract converter (Python)

TCO Calculator Workbook (Excel + VBA)

Sample vendor extract files (3)

Documentation (guides, schema, README)

Tested, integrated system on main branch

Success Metric: 85-90% reduction in manual data entry for Arriba Advisors