# TCO Automation - Quick Implementation Plan (2 Days)

## PAGE 1: CURRENT STATE vs. WHAT NEEDS TO BE DONE

### ✅ WHAT'S ALREADY BUILT

| Component | Status | Details |
| --- | --- | --- |
| **Proposal Extraction** | ✅ Complete | PDF/Word/Excel → JSON extraction working for FIS, CSI, Jack Henry |
| **JSON to Excel Mapper** | ✅ Complete | `json_to_excel_mapper.py` transforms JSON → structured Excel |
| **TCO Template** | ✅ Complete | `Templates/New_TCO_Excel_v1.xlsx` with formulas for Years 1-7 |
| **Data Quality Pipeline** | ✅ Complete | Validation, normalization, confidence scoring |
| **Category Organization** | ✅ Complete | Line items already categorized (Required, Optional, Bundled, One-Time) |

### ❌ WHAT NEEDS TO BE DONE

| Gap | Description | Priority |
| --- | --- | --- |
| **Vendor Extract Format** | Need consistent intermediate Excel format for Arriba to upload | HIGH |
| **Excel Calculator Workbook** | Master workbook with macros for one-click calculation | HIGH |
| **Multi-Vendor Support** | Upload multiple vendor extracts and compare side-by-side | HIGH |
| **Customizable Formulas** | Adjustable Growth %, CPI %, Contract Term in calculator | MEDIUM |
| **TCO Output Format** | Final output must match Arriba's financial model format | HIGH |

### KEY INSIGHT

The extraction pipeline works perfectly. We just need to:

Modify output format (JSON → Vendor Extract Excel instead of direct TCO)

Create Calculator Workbook with macros

Update final TCO Output format for multi-vendor comparison

Estimated Effort: 20 hours total (2 days, 2 developers working in parallel)

### DEVELOPER 1: Data Pipeline & Vendor Extract

Total Time: 10 hours over 2 days

| Time | Task | Deliverable | Hours |
| --- | --- | --- | --- |
| **Day 1 AM** | Design Vendor Extract Excel schema with Dev 2 (joint meeting) | Agreed schema document | 1h |
| **Day 1** | Create `Vendor_Extract_Template.xlsx` with consistent structure | Template file | 2h |
| **Day 1** | Modify `json_to_excel_mapper.py` to output Vendor Extract format | Updated script | 2h |
| **Day 2 AM** | Test extraction for FIS, CSI, Jack Henry proposals | 3 sample vendor extract files | 2h |
| **Day 2** | Create documentation: schema, field mappings, usage guide | `Vendor_Extract_Guide.md` | 1.5h |
| **Day 2 PM** | Integration testing with Dev 2's calculator workbook | Verified end-to-end flow | 1.5h |

### DEVELOPER 2: Excel Calculator Workbook

Total Time: 10 hours over 2 days

| Time | Task | Deliverable | Hours |
| --- | --- | --- | --- |
| **Day 1 AM** | Define Vendor Extract Excel schema with Dev 1 (joint meeting) | Agreed schema document | 1h |
| **Day 1** | Create `TCO_Calculator_Master.xlsm` structure (4 sheets) | Workbook skeleton | 1.5h |
| **Day 1** | Build Parameters sheet with adjustable inputs (Growth %, CPI %, Term) | Parameters sheet with validation | 1h |
| **Day 1** | Build formulas for monthly/annual calculations (Years 1-7) | Working formula layer | 2.5h |
| **Day 2 AM** | Create VBA macro for "Calculate TCO" button | Working macro | 2h |
| **Day 2** | Build TCO Output sheet (multi-vendor comparison format) | Final output sheet | 1h |
| **Day 2 PM** | Testing with Dev 1's sample vendor extracts & user guide | Final workbook + guide | 1.5h |

### SUCCESS CRITERIA (End of Day 2)

| Metric | Target | Verification |
| --- | --- | --- |
| Vendor Extract Consistency | 100% schema match across vendors | Visual inspection of 3 sample files |
| Calculator Import Success | All 3 vendor extracts import without errors | Test in Excel |
| Formula Accuracy | Calculations match manual validation | Spot-check 5 line items |
| Macro Functionality | One-click execution, no errors | Test with all 3 vendors |
| Multi-Vendor Comparison | Side-by-side output with 3 vendors | Visual review of TCO Output |
| Documentation Complete | User can follow guide without help | Peer review |
| ManualEntryreduction | 85-90% automation (Karishma's goal) | Time comparison test |