# Statement of Work (SOW)

# TCO Automation System - Phase 2: Enterprise Scale-Up

| Document Version: | 1.0 |
| --- | --- |
| Date: | January 09, 2026 |
| Prepared For: | [Client Name] |
| Prepared By: | [Consultant Name] |

________________________________________________________________________________

# 1. Executive Summary

## 1.1 Background

Phase 1 of the TCO Automation System has been successfully completed, demonstrating the ability to:

Extract pricing data from FIS Word proposals and Jack Henry Excel deal sheets

Normalize vendor-specific data into a standardized TCO schema with confidence scoring

Populate Excel TCO templates with side-by-side vendor comparisons

Achieve 95-99% extraction accuracy with complete audit trails

Reduce manual TCO creation time from 2-4 hours to under 60 seconds per vendor

### Phase 1 Deliverables Completed:

TCO_Test_Output.xlsx - FIS-only populated TCO template (42 normalized line items)

TCO_Complete_Comparison.xlsx - Side-by-side vendor comparison (176 total line items)

Extracted JSON Files - 6 validated extraction outputs with confidence scores

## 1.2 Phase 2 Objectives

Volume Processing: Handle 20+ new proposals per month

Historical Analysis: Process and analyze historical proposal archives

Multi-Model Support: Accommodate multiple TCO output models (various template formats)

Production Operations: Establish sustainable operational workflows

# 2. Scope of Work

## 2.0 Discovery Phase (Pre-Development)

Before development begins, a structured Discovery Phase will validate assumptions, gather requirements, and reduce project risk. Discovery findings will directly inform the technical approach and may result in scope adjustments.

### 2.0.1 Discovery Objectives

| ID | Objective | Output |
| --- | --- | --- |
| D0.1 | Validate volume assumptions | Confirmed monthly proposal volume and peak periods |
| D0.2 | Inventory historical proposals | File count, formats, date ranges, storage locations |
| D0.3 | Catalog TCO templates | Complete list of template variants with sample files |
| D0.4 | Assess legacy format complexity | Format compatibility matrix with effort estimates |
| D0.5 | Define exception handling requirements | Business rules for manual review triggers |
| D0.6 | Identify integration touchpoints | Upstream/downstream system dependencies |
| D0.7 | Document operational workflows | Current state vs. future state process maps |

### 2.0.2 Discovery Activities

| Activity | Description | Duration |
| --- | --- | --- |
| Stakeholder Interviews | Meet with analysts, managers, IT to gather requirements | 2-3 sessions |
| Historical Data Analysis | Sample and analyze historical proposal files | Collaborative |
| Template Inventory | Collect and document all TCO template variants | Collaborative |
| Current State Mapping | Document existing manual TCO creation process | 1 session |
| Technical Assessment | Evaluate infrastructure, access, deployment options | 1 session |
| Discovery Findings Review | Present findings and confirm scope | 1 session |

### 2.0.3 Discovery Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| DD1 | Discovery Report | Comprehensive findings document with recommendations |
| DD2 | Historical Proposal Inventory | Catalog of all historical files with metadata |
| DD3 | Template Catalog | All TCO templates with mapping requirements |
| DD4 | Format Compatibility Matrix | Support level for each document format found |
| DD5 | Updated Risk Register | Risks identified during discovery with mitigations |
| DD6 | Refined Scope Document | Any scope adjustments based on discovery findings |

### 2.0.4 Discovery Exit Criteria

Discovery Phase is complete when:

[ ] All discovery questions (Appendix D) have been answered

[ ] Historical proposal inventory is complete (file count, formats, locations)

[ ] All TCO template variants have been collected and cataloged

[ ] Stakeholder sign-off on discovery findings

[ ] Scope adjustments (if any) have been agreed upon

[ ] Development phase can proceed with validated requirements

## 2.1 In-Scope Activities

### 2.1.1 Volume Processing Infrastructure

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.1.1 | Batch Processing Engine | Automated system to process multiple proposals in queue |
| 2.1.1.2 | Job Scheduler | Configurable scheduling for processing windows (daily/weekly) |
| 2.1.1.3 | Progress Dashboard | Real-time visibility into processing status and queue |
| 2.1.1.4 | Notification System | Email/Slack alerts for completion, errors, and exceptions |
| 2.1.1.5 | Parallel Processing | Concurrent processing of multiple proposals |

### 2.1.2 Historical Proposal Processing

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.2.1 | Bulk Import Utility | Tool to ingest historical proposal archives |
| 2.1.2.2 | Document Classification | Auto-detect vendor type (FIS/JH) and document format |
| 2.1.2.3 | Version Handling | Support for legacy document formats and variations |
| 2.1.2.4 | De-duplication Logic | Identify and handle duplicate proposals |
| 2.1.2.5 | Historical Data Store | Structured storage for processed historical data |

### 2.1.3 Multi-Model TCO Support

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.3.1 | Template Registry | Centralized management of multiple TCO templates |
| 2.1.3.2 | Template Detection | Auto-match proposals to appropriate TCO model |
| 2.1.3.3 | Dynamic Column Mapping | Configurable field-to-column mappings per template |
| 2.1.3.4 | Template Versioning | Track and manage template versions |
| 2.1.3.5 | Custom Template Support | Ability to add new TCO models without code changes |

### 2.1.4 Quality Assurance & Validation

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.4.1 | Confidence Threshold Rules | Configurable thresholds per field type |
| 2.1.4.2 | Exception Queue | Manual review workflow for low-confidence extractions |
| 2.1.4.3 | Validation Reports | Detailed accuracy reports per batch |
| 2.1.4.4 | Audit Trail Enhancement | Complete lineage from source to output |
| 2.1.4.5 | Reconciliation Tools | Compare automated vs. manual TCO outputs |

### 2.1.5 Operational Infrastructure

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.5.1 | Configuration Management | Environment-based settings (dev/test/prod) |
| 2.1.5.2 | Logging & Monitoring | Centralized logging with error tracking |
| 2.1.5.3 | Backup & Recovery | Data backup and disaster recovery procedures |
| 2.1.5.4 | Security Hardening | Access controls, encryption, secure storage |
| 2.1.5.5 | Performance Optimization | Handle 20+ proposals/month efficiently |

## 2.2 Out-of-Scope Activities

The following items are explicitly excluded from this engagement:

Integration with external CRM/ERP systems (future phase)

Mobile application development

Custom vendor extractors beyond FIS and Jack Henry

Cloud hosting infrastructure setup (on-premise deployment only)

End-user training beyond documented procedures

Support for non-Excel TCO output formats

# 3. Deliverables

## 3.1 Software Deliverables

| # | Deliverable | Format | Description |
| --- | --- | --- | --- |
| D1 | Batch Processing Module | Python Package | Queue management and parallel processing |
| D2 | Job Scheduler | Python + Config | Automated scheduling with cron-like syntax |
| D3 | Template Registry System | Python + JSON | Multi-template management and mapping |
| D4 | Bulk Import Utility | CLI Tool | Historical proposal ingestion |
| D5 | Exception Management UI | Web Interface | Review queue for manual validation |
| D6 | Monitoring Dashboard | Web Interface | Real-time processing status |
| D7 | Reporting Module | Python + Excel | Batch processing and accuracy reports |

## 3.2 Documentation Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| D8 | Operations Manual | Step-by-step procedures for daily operations |
| D9 | Template Configuration Guide | How to add/modify TCO templates |
| D10 | Troubleshooting Guide | Common issues and resolution steps |
| D11 | API Documentation | Technical reference for all modules |
| D12 | System Architecture Document | Updated architecture with Phase 2 components |

## 3.3 Process Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| D13 | Standard Operating Procedures | Runbooks for common operational tasks |
| D14 | Exception Handling Workflow | Process for manual review cases |
| D15 | Quality Control Checklist | Validation procedures for output review |

# 5. Project Plan

## 5.2 Milestone Schedule

| Milestone | Description | Work Packages |
| --- | --- | --- |
| M0 | Discovery Complete | Discovery Phase (Section 2.0) |
| M1 | Foundation Complete | WP1 |
| M2 | Batch Processing Operational | WP2 |
| M3 | Multi-Template Support | WP3 |
| M4 | Historical Processing Ready | WP4 |
| M5 | Exception Management Live | WP5 |
| M6 | Monitoring & Reporting | WP6 |
| M7 | Testing Complete | WP7 |
| M8 | Documentation & Go-Live | WP8 |

Critical Gate: Development work packages (WP1-WP8) do not begin until Discovery (M0) is complete and findings are accepted.

# 10. Commercial Terms

## 10.2 Payment Schedule

| Milestone | Payment | Trigger |
| --- | --- | --- |
| Project Kickoff | 15% | SOW Execution |
| Discovery Complete | 10% | Discovery Report Accepted |
| M4 Complete (Historical Processing) | 25% | Milestone Acceptance |
| M7 Complete (Testing) | 25% | UAT Sign-off |
| M8 Complete (Go-Live) | 25% | Final Acceptance |

Note: Discovery Phase findings may result in scope adjustments. Any material scope changes will be documented and may affect subsequent milestone pricing.

# 12. Signatures

This Statement of Work is agreed upon by:

### Client:

Name: ________________________________________

Title: ________________________________________

Signature: ________________________________________

Date: ________________________________________

### Consultant:

Name: ________________________________________

Title: ________________________________________

Signature: ________________________________________

Date: ________________________________________