# Statement of Work (SOW)

# TCO Automation System - Phase 2: Enterprise Scale-Up

| Document Version: | 1.0 |
| --- | --- |
| Date: | January 09, 2026 |
| Prepared For: | [Client Name] |
| Prepared By: | [Consultant Name] |

________________________________________________________________________________

# 1. Executive Summary

## 1.1 Background

Phase 1 of the TCO Automation System has been successfully completed, demonstrating the ability to:

Extract pricing data from FIS Word proposals and Jack Henry Excel deal sheets

Normalize vendor-specific data into a standardized TCO schema with confidence scoring

Populate Excel TCO templates with side-by-side vendor comparisons

Achieve 95-99% extraction accuracy with complete audit trails

Reduce manual TCO creation time from 4-6 hours to 3-5 minutes per vendor (90%+ time savings)

### Phase 1 Deliverables Completed:

TCO_Test_Output.xlsx - FIS-only populated TCO template (42 normalized line items)

TCO_Complete_Comparison.xlsx - Side-by-side vendor comparison (176 total line items)

Extracted JSON Files - 6 validated extraction outputs with confidence scores

## 1.2 Phase 2 Objectives

Volume Processing: Handle 20+ new proposals per month

Historical Analysis: Process and analyze historical proposal archives

Multi-Model Support: Accommodate multiple TCO output models (various template formats)

Production Operations: Establish sustainable operational workflows

# 2. Scope of Work

## 2.0 Discovery Phase (Pre-Development)

Before development begins, a structured Discovery Phase will validate assumptions, gather requirements, and reduce project risk. Discovery findings will directly inform the technical approach and may result in scope adjustments.

### 2.0.1 Discovery Objectives

| ID | Objective | Output |
| --- | --- | --- |
| D0.1 | Validate volume assumptions | Confirmed monthly proposal volume and peak periods |
| D0.2 | Inventory historical proposals | File count, formats, date ranges, storage locations |
| D0.3 | Catalog TCO templates | Complete list of template variants with sample files |
| D0.4 | Assess legacy format complexity | Format compatibility matrix with effort estimates |
| D0.5 | Define exception handling requirements | Business rules for manual review triggers |
| D0.6 | Identify integration touchpoints | Upstream/downstream system dependencies |
| D0.7 | Document operational workflows | Current state vs. future state process maps |

### 2.0.2 Discovery Activities

| Activity | Description | Duration |
| --- | --- | --- |
| Stakeholder Interviews | Meet with analysts, managers, IT to gather requirements | 2-3 sessions |
| Historical Data Analysis | Sample and analyze historical proposal files | Collaborative |
| Template Inventory | Collect and document all TCO template variants | Collaborative |
| Current State Mapping | Document existing manual TCO creation process | 1 session |
| Technical Assessment | Evaluate infrastructure, access, deployment options | 1 session |
| Discovery Findings Review | Present findings and confirm scope | 1 session |

### 2.0.3 Discovery Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| DD1 | Discovery Report | Comprehensive findings document with recommendations |
| DD2 | Historical Proposal Inventory | Catalog of all historical files with metadata |
| DD3 | Template Catalog | All TCO templates with mapping requirements |
| DD4 | Format Compatibility Matrix | Support level for each document format found |
| DD5 | Updated Risk Register | Risks identified during discovery with mitigations |
| DD6 | Refined Scope Document | Any scope adjustments based on discovery findings |

### 2.0.4 Discovery Exit Criteria

Discovery Phase is complete when:

[ ] All discovery questions (Appendix D) have been answered

[ ] Historical proposal inventory is complete (file count, formats, locations)

[ ] All TCO template variants have been collected and cataloged

[ ] Stakeholder sign-off on discovery findings

[ ] Scope adjustments (if any) have been agreed upon

[ ] Development phase can proceed with validated requirements

## 2.1 In-Scope Activities

### 2.1.1 Volume Processing Infrastructure

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.1.1 | Batch Processing Engine | Automated system to process multiple proposals in queue |
| 2.1.1.2 | Job Scheduler | Configurable scheduling for processing windows (daily/weekly) |
| 2.1.1.3 | Progress Dashboard | Real-time visibility into processing status and queue |
| 2.1.1.4 | Notification System | Email/Slack alerts for completion, errors, and exceptions |
| 2.1.1.5 | Parallel Processing | Concurrent processing of multiple proposals |

Supported Document Types & Formats

Word Documents (.docx, .doc)

• Native Microsoft Word format proposals (FIS, Jack Henry, etc.)

• Structured pricing tables with clear column headers

• Standard formatting (normal fonts, no extreme styling)

• File size: Up to 50MB

Excel Spreadsheets (.xlsx, .xls)

• Native Excel deal sheets and pricing models

• Multiple sheets supported (scenarios, bundles, modules)

• Formula preservation and extraction

• Hidden rows/columns detection

• Comments and notes extraction

• File size: Up to 100MB

PDF Documents (.pdf)

• Text-based PDFs (created digitally, not scanned)

• Scanned PDFs with clear text (300+ DPI recommended)

• Complex layouts with side-by-side tables

• Merged cells and nested category structures

• Multi-page pricing sections

• File size: Up to 200MB

• Note: Direct PDF extraction via Claude AI (multimodal) achieves 95-99% accuracy on complex layouts

Known Limitations & Edge Cases

Document Format Edge Cases

• Password-protected or encrypted documents (NOT SUPPORTED - require unencrypted files)

• Heavily corrupted files with missing data or unreadable sections

• Documents with extreme formatting (rainbow colors, artistic layouts, non-standard fonts)

• Image-only PDFs without OCR layer (requires OCR preprocessing)

• Handwritten proposals or hand-annotated documents (OCR accuracy <60%)

• Non-English proposals or multi-language documents (English-only supported in Phase 2)

• Proprietary vendor-specific formats (.proprietary, .custom) not convertible to standard formats

Table Structure Complexities

• Highly complex nested tables (3+ levels deep) may require manual validation

• Tables spanning multiple pages with broken continuity

• Rotated or sideways tables (landscape orientation within portrait pages)

• Tables with irregular cell merging (random merged cells without pattern)

• Pricing tables embedded in narrative text (non-tabular proposals)

• Side-by-side comparison tables with unclear column separation

• Tables using images or graphics instead of text (charts, diagrams)

• Dynamically generated tables from database dumps (inconsistent structure)

Data Quality & Content Issues

• Missing critical pricing data (blank cells, "TBD", "Contact for pricing")

• Inconsistent units (mix of monthly/annual, per-user/per-account without clear labels)

• Ambiguous vendor terminology (non-standard product names, internal codes)

• Contradictory pricing (table vs narrative text showing different amounts)

• Incomplete proposals (missing implementation fees, no contract terms)

• Proposals with conditional pricing ("if X, then Y; otherwise Z") requiring business logic

• Volume-based graduated pricing with 10+ tiers (may truncate to top 5 tiers)

• Proposals referencing external appendices or separate pricing documents not provided

Vendor-Specific Anomalies

• New vendors not previously encountered (require 2-3 sample proposals for pattern learning)

• Vendor format changes mid-contract (old vs new template structure)

• Custom proposals with non-standard layouts (RFP responses, custom quotes)

• Proposals mixing multiple vendor products (bundled deals from 2+ vendors)

• White-labeled vendor proposals (rebadged products with altered terminology)

• Proposals with proprietary pricing models (non-standard fee structures)

• Redacted proposals with pricing information obscured or removed

TCO Template Matching Edge Cases

• Client-specific custom TCO templates not in template registry (requires manual template upload)

• TCO templates with 50+ custom fields (may require mapping configuration)

• Templates requiring complex calculations not supported by standard formulas

• Templates with conditional formatting based on external data (regulatory caps, market rates)

• Multi-currency TCO templates (USD-only supported in Phase 2)

• Templates requiring manual approval workflows not yet configured

• Historical templates from 5+ years ago (obsolete field structures)

Volume & Performance Edge Cases

• Batch uploads exceeding 50 proposals simultaneously (may trigger rate limiting)

• Individual proposal files exceeding 200MB (require manual splitting)

• Proposals with 500+ line items (processing time may exceed 5 minutes)

• Concurrent processing requests exceeding worker pool capacity (queue delays)

• API rate limits during peak usage (Claude API throttling)

• Disk storage approaching capacity (proposals >1GB total size)

• Network interruptions during long-running extractions (require resume capability)

Mitigation Strategies & Fallback Procedures

When Edge Cases Occur

• Confidence Scoring: All extractions include per-field confidence scores (0-100%)

• Two-Bucket Routing: Low-confidence items (<90%) automatically flagged for manual review

• Manual Review Queue: Web UI allows reviewers to validate, correct, and approve flagged items

• Feedback Loop: Manual corrections captured and used to improve future extractions

• Partial Success Handling: System extracts what it can, flags incomplete sections

• Expert Escalation: Complex edge cases routed to designated subject matter experts

Preprocessing Requirements

• Password-protected files: Client must provide unencrypted versions

• Scanned PDFs: Client provides OCR-processed files or originals for OCR preprocessing

• Non-English proposals: Client provides English translations or waits for multi-language support

• Missing appendices: Client uploads all referenced documents for complete extraction

• Corrupted files: Client re-exports from source system or provides alternative format

• Proprietary formats: Client converts to Word, Excel, or PDF before upload

Discovery Phase Validation

• Historical inventory identifies edge case frequency (% of proposals affected)

• Sample testing on 10-20 historical files validates accuracy across formats

• Template analysis documents custom fields requiring special handling

• Vendor pattern analysis identifies vendors requiring custom extraction rules

• Volume testing confirms system capacity for client-specific proposal sizes

• Edge case playbook developed documenting known issues and resolutions

Out-of-Scope Scenarios (Require Future Enhancement)

Phase 2 Exclusions

• Real-time proposal analysis (proposals analyzed on-demand, not during vendor meetings)

• Proposals in languages other than English (multi-language support planned for Phase 3)

• Integration with vendor portals for automatic proposal download (manual upload required)

• Automated contract term extraction (focus on pricing only; terms require manual entry)

• Predictive pricing modeling (benchmarking available; forecasting requires ML training)

• Multi-currency support and FX conversion (USD-only in Phase 2)

• Custom business rule engines for client-specific pricing logic

• Proposals requiring external data enrichment (market rates, competitor pricing)

Success Criteria & Quality Gates

Acceptance Thresholds

• Extraction Accuracy: ≥95% for well-structured proposals (clean Word/Excel/PDF)

• Extraction Accuracy: ≥85% for complex/scanned proposals (with OCR)

• Auto-Accept Rate: ≥70% of proposals processed without manual intervention

• Processing Time: <5 minutes per proposal (end-to-end)

• Template Matching: ≥95% correct template selection

• Data Completeness: ≥90% of required fields populated

• False Positive Rate: <5% (incorrect data accepted as confident)

Quality Validation Process

• Random sampling: 10% of auto-accepted proposals manually audited weekly

• Confidence calibration: Periodic validation that 90% confidence = 90% accuracy

• Edge case tracking: All flagged items logged with resolution outcomes

• Accuracy trending: Monthly reports on extraction quality by vendor and format

• Client feedback loops: Quarterly reviews of accuracy and edge case handling

• Continuous improvement: Bi-weekly model retraining with corrected data

### 2.1.2 Historical Proposal Processing

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.2.1 | Bulk Import Utility | Tool to ingest historical proposal archives |
| 2.1.2.2 | Document Classification | Auto-detect vendor type (FIS/JH) and document format |
| 2.1.2.3 | Version Handling | Support for legacy document formats and variations |
| 2.1.2.4 | De-duplication Logic | Identify and handle duplicate proposals |
| 2.1.2.5 | Historical Data Store | Structured storage for processed historical data |

### 2.1.3 Multi-Model TCO Support

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.3.1 | Template Registry | Centralized management of multiple TCO templates |
| 2.1.3.2 | Template Detection | Auto-match proposals to appropriate TCO model |
| 2.1.3.3 | Dynamic Column Mapping | Configurable field-to-column mappings per template |
| 2.1.3.4 | Template Versioning | Track and manage template versions |
| 2.1.3.5 | Custom Template Support | Ability to add new TCO models without code changes |

### 2.1.4 Quality Assurance & Validation

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.4.1 | Confidence Threshold Rules | Configurable thresholds per field type |
| 2.1.4.2 | Exception Queue | Manual review workflow for low-confidence extractions |
| 2.1.4.3 | Validation Reports | Detailed accuracy reports per batch |
| 2.1.4.4 | Audit Trail Enhancement | Complete lineage from source to output |
| 2.1.4.5 | Reconciliation Tools | Compare automated vs. manual TCO outputs |

### 2.1.5 Operational Infrastructure

| ID | Deliverable | Description |
| --- | --- | --- |
| 2.1.5.1 | Configuration Management | Environment-based settings (dev/test/prod) |
| 2.1.5.2 | Logging & Monitoring | Centralized logging with error tracking |
| 2.1.5.3 | Backup & Recovery | Data backup and disaster recovery procedures |
| 2.1.5.4 | Security Hardening | Access controls, encryption, secure storage |
| 2.1.5.5 | Performance Optimization | Handle 20+ proposals/month efficiently |

## 2.2 Out-of-Scope Activities

The following items are explicitly excluded from this engagement:

Integration with external CRM/ERP systems (future phase)

Mobile application development

Cloud hosting infrastructure setup (on-premise deployment only)

End-user training beyond documented procedures

Support for non-Excel TCO output formats

# 3. Deliverables

## 3.1 Software Deliverables

| # | Deliverable | Format | Description |
| --- | --- | --- | --- |
| D1 | Batch Processing Module | Python Package | Queue management and parallel processing |
| D2 | Job Scheduler | Python + Config | Automated scheduling with cron-like syntax |
| D3 | Template Registry System | Python + JSON | Multi-template management and mapping |
| D4 | Bulk Import Utility | CLI Tool | Historical proposal ingestion |
| D5 | Exception Management UI | Web Interface | Review queue for manual validation |
| D6 | Monitoring Dashboard | Web Interface | Real-time processing status |
| D7 | Reporting Module | Python + Excel | Batch processing and accuracy reports |

Total Project Deliverables: 63 items across 9 milestones

## 3.2 Documentation Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| D8 | Operations Manual | Step-by-step procedures for daily operations |
| D9 | Template Configuration Guide | How to add/modify TCO templates |
| D10 | Troubleshooting Guide | Common issues and resolution steps |
| D11 | API Documentation | Technical reference for all modules |
| D12 | System Architecture Document | Updated architecture with Phase 2 components |

## 3.3 Process Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| D13 | Standard Operating Procedures | Runbooks for common operational tasks |
| D14 | Exception Handling Workflow | Process for manual review cases |
| D15 | Quality Control Checklist | Validation procedures for output review |

# 5. Project Plan

## 5.2 Milestone Schedule

| Milestone | Description | Work Packages |
| --- | --- | --- |
| M0 | Discovery Complete | Discovery Phase (Section 2.0) |
| M1 | Foundation Complete | WP1 |
| M2 | Batch Processing Operational | WP2 |
| M3 | Multi-Template Support | WP3 |
| M4 | Historical Processing Ready | WP4 |
| M5 | Exception Management Live | WP5 |
| M6 | Monitoring & Reporting | WP6 |
| M7 | Testing Complete | WP7 |
| M8 | Documentation & Go-Live | WP8 |

Project Duration: 28 weeks (134 days / ~5 months)

Milestone Overview:

• M0: Discovery & Requirements Complete (10% payment)
• M1: Foundation Infrastructure Complete
• M2: Batch Processing Operational
• M3: Multi-Template Support Enabled
• M4: Historical Processing Complete (25% payment)
• M5: Exception Management & Review Workflow Live
• M6: Monitoring & Reporting Operational
• M7: Testing Complete & UAT Sign-off (25% payment)
• M8: Documentation, Training & Go-Live (25% payment)

Critical Gate: Development work packages (WP1-WP8) do not begin until Discovery (M0) is complete and findings are accepted.

# 10. Commercial Terms

## 10.2 Payment Schedule

| Milestone | Payment | Trigger |
| --- | --- | --- |
| Project Kickoff | 15% | SOW Execution |
| Discovery Complete | 10% | Discovery Report Accepted |
| M4 Complete (Historical Processing) | 25% | Milestone Acceptance |
| M7 Complete (Testing) | 25% | UAT Sign-off |
| M8 Complete (Go-Live) | 25% | Final Acceptance |

Payment Milestones:

• M0 (Discovery & Requirements Complete): 10%
• M4 (Historical Processing Complete): 25%
• M7 (Testing Complete & UAT Sign-off): 25%
• M8 (Documentation, Training & Go-Live): 25%
• Retention: 15% (warranty period)

Note: Discovery Phase findings may result in scope adjustments. Any material scope changes will be documented and may affect subsequent milestone pricing.

# 12. Signatures

This Statement of Work is agreed upon by:

### Client:

Name: ________________________________________

Title: ________________________________________

Signature: ________________________________________

Date: ________________________________________

### Consultant:

Name: ________________________________________

Title: ________________________________________

Signature: ________________________________________

Date: ________________________________________