# TCO Automation Project

Gap Analysis: Client Requirements vs. Current Implementation

Date: January 13, 2026

Status: Analysis Complete

# Executive Summary

Overall Project Completion: 70%

The TCO Automation project has successfully built a robust extraction and standardization pipeline. However, critical gaps exist between the delivered solution and client requirements. The system currently creates new standardized Excel files, but the client needs integration with their existing TCO template with Excel formulas for tweakable assumptions.

## Key Findings

CRITICAL GAP: System creates new files instead of populating client's existing TCO template

CRITICAL GAP: Values are hardcoded, not Excel formulas - client can't tweak assumptions

CRITICAL GAP: No Excel macros or "click to run" automation as requested

HIGH GAP: Accuracy not validated against client's actual manual TCOs

MEDIUM GAP: CPI (Consumer Price Index) not separately implemented

MEDIUM GAP: Jack Henry (JHA) vendor support not demonstrated

# 1. Client Requirements (From Problem Statement)

The client submitted two detailed problem statements outlining their needs:

## Initial Problem Statement

"Today, our process requires manually ingesting each proposal into our 5-year TCO Excel model (Echelon_Primary TCO). This spreadsheet is what we ultimately present to the bank, and as negotiations progress, we continually refine the TCOs. Right now, this ingestion process is extremely time-consuming and prone to human error."

## Refined Requirements

"I'd like the output structured so it can be dropped into our financial modeling with clear traceability for the client. What I'm envisioning is an Excel or PDF we can upload in a consistent format, plus some automation (macros/formulas with a click) to capture monthly and annual totals, with growth and CPI built in (with tweakable assumptions on our end). It doesn't need to be 100% accurate - goal is to limit manual customization to ~10-15% and avoid repetitive copy/paste."

## Core Requirements Summary

Automate extraction from vendor proposals (PDF, Word, Excel) for FIS and JHA

Standardize different vendor formats into "apples-to-apples" structure

Populate 5-year TCO template automatically

Excel/PDF output in consistent format for upload to financial modeling

Macros/formulas to capture monthly and annual totals with a click

Growth and CPI built in with tweakable assumptions

90% accuracy - limit manual customization to 10-15%

Clear traceability for the client

# 2. What's Working Well (Strengths)

The project has achieved significant success in several key areas:

### Extraction Pipeline - 95%

Successfully extracts from PDF proposals using AI-powered Anthropic Claude API. Works with FIS and CSI vendors. Extracted 22-38 line items per vendor for Echelon Bank, Liberty Capital Bank, and FSB.

### Standardized Schema - 90%

Universal 17-column format works across all vendors. Consistent fee types (Monthly F, Monthly V, Annual, One-Time) and standardized categories. Complete data dictionary for mappings.

### Credit Detection - 95%

Automatically detects missing credits in extractions. Fixed critical $1.5M missing credit bug for Echelon Bank FIS. Properly handles negative values for implementation credits.

### Multi-Vendor Comparison - 85%

Side-by-side vendor comparison with summary sheet and TCO calculations. Successfully tested with FIS vs CSI for Liberty Capital Bank.

### Year-by-Year Projections - 80%

Supports projections for Years 1, 2, 3, 5, 7 (extendable to 10). Applies growth rate (20% default) with compounding calculations.

### Documentation - 95%

Comprehensive documentation with 13 user guides, 5 reference documents, and 15 project documents. Well-organized structure with clear README files.

### Code Quality - 90%

Clean, organized project structure with 130+ files organized into logical folders. Modular, maintainable code with version control and clean git history.

# 3. Critical Gaps (Must Fix)

The following gaps represent critical misalignments between client requirements and current implementation:

## GAP #1: Not Populating Client's Actual TCO Template

Priority: CRITICAL

Impact: HIGH

### Client Expects:

"Automatically populate the 5-year TCO template"

### What's Built:

Creates NEW standardized Excel files

Does NOT populate their existing "Echelon_Primary TCO.xlsx" template

Generates separate outputs instead of integrating with their model

### Consequence:

Client still needs to manually copy data from our output files to their TCO template. This defeats the core purpose of automation and still requires significant manual work.

### What's Needed:

Obtain actual "Echelon_Primary TCO.xlsx" from client

Build mapper to populate THAT specific template

Preserve their existing formulas, formatting, and structure

Only populate the data cells they need filled

## GAP #2: No Excel Formulas - Values Only

Priority: CRITICAL

Impact: HIGH

### Client Expects:

"macros/formulas with a click to capture monthly and annual totals, with growth and CPI built in (with tweakable assumptions on our end)"

### What's Built:

Python calculates all values and writes hardcoded numbers to Excel cells. There are no Excel formulas for recalculation. Client cannot tweak assumptions without re-running the Python script.

### Code Example (Current):

year_costs[1] = 180000  # Hardcoded value
ws.cell(row, col).value = year_costs[1]  # Written as static number

### What Should Be (Excel Formulas):

# Parameter cells:
B1: Growth Rate (20%)
B2: CPI Rate (2.5%)

# Formula-based calculations:
Year 1: =E7*12
Year 2: =E7*12*(1+$B$1)
Year 6: =E7*12*(1+$B$1)^5*(1+$B$2)

### Consequence:

Client cannot adjust growth rates in Excel

Cannot tweak CPI assumptions

No "what-if" analysis capability

Must re-run Python script for any parameter changes

### What's Needed:

Replace hardcoded values with Excel formulas

Add parameter cells for growth rate, CPI, and other assumptions

Make all year projections formula-based

Enable client to tweak assumptions directly in Excel

## GAP #3: No Macros or "Click" Automation

Priority: HIGH

Impact: HIGH

### Client Expects:

"macros/formulas with a click"

### What's Built:

Command-line Python scripts only. No Excel macros. No "click to run" functionality. Requires technical knowledge to operate.

### Consequence:

Not user-friendly for client. Cannot be used by non-technical staff. Requires Python environment setup.

### What's Needed:

Excel VBA macros for automation

Buttons in Excel to trigger actions (e.g., "Load Proposal", "Calculate TCO")

Alternative: Simple web interface for uploading proposals

Alternative: Excel add-in for integration

## GAP #4: Accuracy Not Validated Against Client TCOs

Priority: HIGH

Impact: HIGH

### Client Expects:

"goal is to limit manual customization to ~10-15%"

### What's Built:

Internal gap analysis shows 31% → 73% coverage improvement for Echelon FIS. However, this has NOT been validated against the client's actual manually-created TCO. No measurement of the 10-15% manual customization target.

### Consequence:

Unknown if we're meeting the 90% accuracy goal. Cannot measure success. Don't know which specific items are systematically missing or incorrect.

### What's Needed:

Obtain client's manually-created TCO for Echelon Bank and Liberty Capital Bank

Compare our output line-by-line against their manual TCO

Measure accuracy percentage

Identify systematic gaps and patterns

Create QA workflow for future validations

# 4. Medium Priority Gaps

## GAP #5: CPI Not Explicitly Implemented

Client expects both growth and CPI. Current implementation only applies a generic growth rate (20% default). CPI (Consumer Price Index) inflation should be applied separately, typically starting in Year 6-7.

### What's Needed:

Add separate CPI parameter (e.g., 2-3%)

Apply CPI starting Year 6 (after initial growth period)

Make both growth rate and CPI tweakable in Excel

## GAP #6: Jack Henry (JHA) Support Not Demonstrated

Client specifically requested FIS and JHA vendor support. Current implementation has FIS and CSI working, but no Jack Henry (JHA) proposal samples have been tested.

### What's Needed:

Obtain JHA proposal samples from client

Test JHA extraction with existing pipeline

Validate JHA standardized output format

Create JHA vs FIS comparison

# 5. Gap Summary Matrix

| Priority | Gap | Status | Impact |
| --- | --- | --- | --- |
| 🔴 CRITICAL | Not populating client's TCO template | ❌ Missing | HIGH |
| 🔴 CRITICAL | No Excel formulas (values only) | ❌ Missing | HIGH |
| 🔴 CRITICAL | No financial modeling integration | ❌ Unknown | HIGH |
| 🔴 HIGH | No macros/"click" automation | ❌ Missing | HIGH |
| 🔴 HIGH | Accuracy not validated | ❌ Missing | HIGH |
| 🟡 MEDIUM | CPI not implemented | ⚠️ Partial | MEDIUM |
| 🟡 MEDIUM | No JHA support demonstrated | ⚠️ Partial | MEDIUM |

# 6. Core Issue: System vs. Client Expectations

## What We Built:

Extract Proposal → Create NEW Standardized Excel File

## What Client Wants:

Extract Proposal → Populate THEIR TCO Template with Formulas → They Tweak & Use

## Analogy:

We built a great data extraction pipeline but didn't connect it to their final destination. It's like building a state-of-the-art water filtration system but not connecting it to the house's existing plumbing - the water is clean, but it doesn't flow where it needs to go.

# 7. Recommended Action Plan

## Phase 1: Critical Fixes (Must Do)

### 1. Get Client's Actual TCO Template

Request "Echelon_Primary TCO.xlsx" and understand their exact structure, formulas, and workflow

### 2. Replace Values with Excel Formulas

Rewrite output generation to create formulas instead of values. Add parameter cells for growth rate, CPI, and other assumptions. Enable "what-if" analysis.

### 3. Validate Against Client's Manual TCO

Obtain their manually-created TCOs, compare line-by-line, measure accuracy percentage, identify systematic gaps

### 4. Build Template Population Script

Create script to populate THEIR template (not create new files). Preserve their formulas and formatting.

## Phase 2: High Priority

### 5. Add Excel Macros

Create VBA macros with buttons for "Load Proposal", "Calculate TCO", "Compare Vendors"

### 6. Implement CPI

Add explicit CPI handling separate from growth rate. Apply starting Year 6-7 (typical industry practice). Make tweakable.

### 7. Test JHA Support

Get JHA proposal samples, test extraction, validate output, create comparison with FIS

# 8. Critical Questions for Client

To properly address the gaps, we need clarification on the following:

### Question 1: Can you provide your actual TCO template?

We need "Echelon_Primary TCO.xlsx" or similar to understand your exact structure and integrate properly.

### Question 2: What is your "financial modeling" system?

Is it Excel-based? Do you use specific software? What format does it need?

### Question 3: Do you have a manually-created TCO we can validate against?

We need to measure our accuracy against your manual work to verify the 90% accuracy goal.

### Question 4: What assumptions do you typically tweak?

Growth rate? CPI? Volume/quantities? Pricing tiers? This helps us make the right things formula-based.

### Question 5: Do you have Jack Henry (JHA) proposal samples?

We need actual JHA proposals to test and validate the extraction.

### Question 6: How do you envision "clicking" to run automation?

Excel macro button? Web interface? Desktop application? What would be most useful for your workflow?

# 9. Current Progress Summary

| Component | Completion | Status |
| --- | --- | --- |
| Extraction Pipeline | 95% | AI-powered extraction working excellently |
| Standardization | 90% | Universal schema working across vendors |
| Documentation | 95% | Comprehensive guides and references |
| Code Quality | 90% | Clean, organized, maintainable |
| Integration | 20% | Creates new files, not integrated with client workflow |
| Interactivity | 10% | Command-line only, no macros or UI |
| Validation | 0% | Not validated against client's actual TCOs |

Overall Project Completion: 70%

Strong foundation built, but critical integration and interactivity gaps must be addressed to meet client expectations.

# 10. Conclusion & Next Steps

The TCO Automation project has successfully built robust extraction, standardization, and analysis capabilities. The technical foundation is solid with excellent code quality and documentation.

However, critical gaps exist in the integration with client workflows. The system currently creates standalone output files, but the client needs:

Integration with their existing TCO template

Excel formulas (not hardcoded values) for tweakable assumptions

User-friendly "click to run" automation via Excel macros

Validation against their actual manual TCOs

## Immediate Next Steps:

1. Schedule meeting with client to discuss gaps and get their TCO template

2. Obtain "Echelon_Primary TCO.xlsx" and client's manually-created TCOs

3. Prioritize Phase 1 critical fixes (template integration, Excel formulas)

4. Get JHA proposal samples for testing

5. Define success criteria and validation process

Status: Ready for client discussion and Phase 1 implementation